Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9011 |
| Project Name | Script-Controlled ACL – Restricted Record Access Based on Field Values |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As an administrator, I can create users so that authorized users can access the system. | 3 | High | KAVIYA M, KIRUPA G |
| Sprint-1 | User Management | USN-2 | As an administrator, I can assign appropriate roles to users based on their access requirements. | 2 | High | KAVIYA M |
| Sprint-1 | Role Management | USN-3 | As an administrator, I can create and manage custom roles such as bb1, bb2, bb3 and bb4. | 3 | High | KAVIYA M, MANIMOZHI M |
| Sprint-1 | Table Management | USN-4 | As an administrator, I can create the u_institution_details table with required student and institution fields. | 2 | High | MANIMOZHI M |
| Sprint-2 | Record Management | USN-5 | As an authorized user, I can create institution details including Student Roll Number, Student Name, Faculty Name, Branch, Email and Phone Number. | 3 | High | MANIMOZHI M, KIRUPA G |
| Sprint-2 | Record Management | USN-6 | As an authorized user, I can view institution records based on my assigned permissions. | 2 | High | LAVANYASRI M |
| Sprint-2 | Branch Management | USN-7 | As an administrator, I can configure Branch values such as ECE, EEE and CSE for institution records. | 2 | Medium | MANIMOZHI M |
| Sprint-2 | ACL Configuration | USN-8 | As an administrator, I can configure ACL rules to control access to records. | 3 | High | LAVANYASRI M, KIRUPA G |
| Sprint-3 | Script-Controlled ACL | USN-9 | As an administrator, I can restrict record access based on the Branch field value using an ACL script. | 5 | High | KIRUPA G, LAVANYASRI M |
| Sprint-3 | ACL-Create | USN-10 | As an authorized user, I can create records only when the ACL permission allows it. | 2 | High | KIRUPA G |
| Sprint-3 | ACL-Write | USN-11 | As an authorized user, I can update records only when the Write ACL permits access. | 2 | High | KIRUPA G, LAVANYASRI M |
| Sprint-3 | ACL-Delete | USN-12 | As an authorized user, I can delete records only when the Delete ACL permits access. | 2 | Medium | LAVANYASRI M |
| Sprint-4 | Security Testing | USN-13 | As a tester, I can verify that users cannot access records belonging to unauthorized Branches. | 3 | High | LAVANYASRI M, MANIMOZHI M |
| Sprint-4 | ACL Testing | USN-14 | As a tester, I can test Read, Create, Write and Delete operations for different roles. | 4 | High | All Team Members |
| Sprint-4 | Project Validation | USN-15 | As a project team, we can verify the complete ACL workflow and document the project outcome. | 3 | Medium | All Team Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 24 Sept 2026 | 29 Sept 2026 | 10 | 29 Sept 2026 |
| Sprint-2 | 10 | 6 Days | 29 Sept 2026 | 02 Oct 2026 | 10 | 02 Oct 2026 |
| Sprint-3 | 11 | 6 Days | 02 Oct 2026 | 03 Oct 2026 | 11 | 03 Oct 2026 |
| Sprint-4 | 10 | 6 Days | 03 Oct 2026 | 05 Oct 2026 | 10 | 05 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Average Sprint

Velocity       =   41/4  =  10.25

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts